## Slide 1: Akura Performance Test Initiative

## Slide 2
Objective
There are two main objectives for this effort.
To provide a performance benchmark on the Akura School Management System for the current recommended configurations.
Capacity Planning

## Slide 3
Month 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Week 1 |  |  |  |  | Week 2 |  |  |  |  | Week 3 |  |  |  |  | Week 4 |  |  |  | 
Project Plan for AKURA Performance Test Initiative
Test Execution
Performance Requirement Analysis
Test Scenario Identification
Tool Identification
Environment Preparation
Test Data Preparation
Performance Scripting
Result Analysis
Results Reporting
Deliverables
D1 – Performance Test Strategy
D2 – Test Scripts
D3 – Benchmark Report & Conclusions
D3
D2
D1
Performance Test Training

## Slide 4
Team Members
Project Role
Performance Consultant / Architect
Project Manager / System Architect
QA PM / Lead
Business Analyst
Tester
Tester
Name
Nuwan Galkissa Mudalige
Sajeevi Bangamuwage
Madhushani Tilakaratne
Viduranga Gunaratne
Madhushi Paranagama
Hasitha Gamage